# COMPANY NAME

Project Information

PROJECT STATUS REPORT

| Project Information | Details |
| --- | --- |
| Project Name | Website Revamp Project |
| Reporting Period | March 1 - March 15, 2025 |
| Report Date | March 7, 2025 |
| Project Owner | Marketing Department |
| Project Manager | Juan Dela Cruz |
| Department | IT & Marketing |

| Project Status | Details |
| --- | --- |
| Overall Status | On Track |
| Completed Task | Finalized website wireframe and initial content draft |
| Task in Progress | UI/UX design and backend development |
| Date Completion | Expected completion: April 30, 2025 |

| Components | Status | Task Owner | Notes |
| --- | --- | --- | --- |
| Budget | On Track | Finance Team | 40% of the ₱2,000,000 budget utilized |
| Schedule | At Risk | Project Manager | Slight delay in backend development |
| Quality | On Track | QA Team | Regular testing ongoing |
| Scope | On Track | IT & Marketing | No major changes to scope |
| Risks | Medium | Project Manager | Possible delay due to third-party API integration |
| Road Blocks | High | Development Team | Server migration taking longer than expected |

| Challenges | Solutions |
| --- | --- |
| Delay in backend development | Allocate additional resources to speed up work |
| Third-party API integration issues | Coordinate directly with the vendor for faster resolution |
| Server migration delays | Extend testing timeline to account for delays |